Client Responsibilities during CEM Deployment

6-28-2007

Section 1: Initial Steps	4

A Summary for Those Who Don’t Have Time	4

Introduction	4

Before Deployment: Some Key Questions to Ponder	4

Who Owns CEM?	4

Who Supports CEM?	5

Where are we going with CEM? (Roadmap)	5

What are the Application Pain Points?	6

Roles and Responsibilities	6

Section 2: Engagement Overview	7

Project Phases and Tasks	7

Phase 1: Project Setup and Initiation	8

Tasks	8

Responsibilities	8

Guidelines	9

Phase 2: Architecture & Design	9

Tasks	9

Responsibilities	9

Guidelines	10

Phase 3: CEM Installation & Hardware Setup	10

Tasks	10

Responsibilities	10

Guidelines	11

Phase 4: CEM Configuration – Part 1	11

Tasks	11

Responsibilities	11

Guidelines	12

Phase 5: Business Process Definition	12

Tasks	12

Responsibilities	12

Guidelines	13

Phase 6: CEM Configuration – Part 2	13

Tasks	13

Responsibilities	13

Guidelines	14

Phase 7: Advanced Topics	14

Tasks:	14

Responsibilities	14

Guidelines	15

Phase 8: Software Integration	15

Tasks	15

Responsibilities	15

Guidelines	15

Phase 9: Wrap-Up	15

Tasks	15

Responsibilities	16

Guidelines	16

# Section 1: Initial Steps

## A Summary for Those Who Don’t Have Time

If you don’t have the time to read the entire document, here is a summary:

This document summarizes the client responsibilities needed to be completed for successful CEM deployments. These responsibilities include the following:

1) Assign the correct people to complete each task.

2) Ensure these tasks are completed on time and according to specifications.

3) Create and maintain a roadmap on where the application monitoring is going.

This should include the following:

- Which applications will CEM monitor today? 6 months from now? 1 year?

- Which metrics will be used to measure application success? (transaction and component specifications).

- What changes in these metrics will determine ongoing application success?  (For example reducing response time by 10% in a 3 month period.)

- Assign a CEM Point of Contact who can set this roadmap and a liaison with application owners, operations, product management, etc. This can be done with existing positions.

4) Having a clear understanding from the start of some key questions (such as who owns CEM) early on, problems later in the engagement will be avoided.

5) Knowing the application (flows, transactions, loads, and gaps) will speed up successful and effective application monitoring.

Do note that the information presented in this document should be seen as a guideline only.

## Introduction

There is an art to successfully deploy, maintain, and enhance a CEM infrastructure at a site of any size.  This document shares the information based on the lessons learned from the many productive CEM deployments. Do note that the information presented in this document should be seen as a guideline only. Each project will have their own scope, length, and roles depending on complexity of the project, type of integration employed, number of applications, project resources, number of environments to deploy CEM etc.

## Before Deployment: Some Key Questions to Ponder

Even before starting to do the project planning, there are some key questions to answer.

Answering these questions does the following:

- Clarifies ownership and other CEM responsibilities.

- Sets a clear direction on application monitoring and on measuring application success.

Resolving these issues early will save headaches later in the project.

3)   Creates an understanding of application pain points and gaps.

### Who Owns CEM?

This is not always an easy question to answer because what “owns” means is a source of confusion and content. This may include the following:

- Financial (Cost of software, updates, use of professional services, training, etc.)

- System Administration (Software installs and updates)

- Network Administration (CEM connection to network)

- Transaction Recording and Configuration

- Monitoring (Monitors events, escalates if issues occurs)

- Business Analysis (Analyzing CEM incidents, reviewing SLA compliance and  performance/quality results, Conduct trending analysis)

- Vision (Applications that CEM monitors, Create roadmap)

- Architecture (Capacity planning, infrastructure, scalability. etc)

Here are some questions to ask that may help you determine the answer:

- Who determines which web applications get monitored?

- Who is called if a CEM appliance is unavailable?

- Who owns the applications that CEM monitors?

- Who summarizes and distributes the data from CEM?

- Who oversees when CEM hardware/software upgrades takes place?

### Who Supports CEM?

This is somewhat similar to the last question because “support” may have a variety of meanings. This may include the following:

- System Administration (Software installs and updates)

- Transaction Recording and Configuration

- Monitor (Monitors events, escalates if issues occurs)

- Network Administration (CEM connection to network)

- Creating synthetic transactions (with Wily Transaction Generator)

Here are some questions to ask that may help you determine the answer:

- Who performs CEM upgrades and migrations?

- Who creates CEM access accounts?

- Who checks CEM logs?

- Who performs CEM backups/restores?

- Who is called if the CEM appliance is unavailable?

- Who creates synthetic transactions?

### Where are we going with CEM? (Roadmap)

Successful application monitoring by CEM means:

- The application can accurately and completely be monitored by CEM.

- There is a clear direction of what application success means today, 6 months from

now, etc.

- The application pain points are known and documented.

- All candidate applications that could be monitored by CEM are identified.

Crucial to application monitoring success is creating and maintaining a roadmap that shows the following:

- Define the “AS-IS” (current) and “TO-BE” (future/ideal)  application monitoring and CEM

environments.

- Document the steps it will take to get there.

- Document the reasons why the “TO-BE” environment features are important.

- Include CEM/monitoring hardware/software upgrades

- Discuss CEM features/customizations that may be added over time (such as custom reporting, evidence collection, event management, SNMP integration)

- Organizational and resource changes needed to monitor/administer CEM over time.

- Monitoring and Escalation workflow changes over time that will impact the CEM and

application monitoring infrastructure.

- Standards and industry best practices that need to be complied with.

Here are some questions to ask to may help you create the roadmap:

- Which applications will CEM monitor today? 6 months from now? 1 year?

- What gaps in application monitoring are missing today? Can CEM be customized to meet

this need through CA/Wily Professional Services or through some other means?

- Are changes to the monitoring and escalating workflow needed? What are the steps

needed to implement these changes?

- Are there organizational and resources changes needed that will impact application

monitoring/CEM?

- What upgrades in the application monitoring/CEM systems are planned in the next

number of months?

- What additional features of application monitoring/CEM systems could be enabled/or

customized by CA Wily Professional services at a later date?

- Are there standard and industry standards that are not currently supported that should be

considered at a future date?

### What are the Application Pain Points?

Each application has one or more “pain points” which CEM/Introscope can be used to diagnose and resolve. Identifying and then resolving pain points will increase application success level and the usefulness of CEM.

The typical application pain points are the following:

- Slow or Fast Response time

- High or Low Throughput

- User Group-specific issues

- Problems meeting SLA compliance.

- Problems meeting Six Sigma compliance.

Here are some questions to ask to may help you in identifying pain points:

  - What application issues do users complain about?

  - Are problems more evident during peak times?

  - If you have synthetic transactions, are they indicating any application issues?

  - If you have Introscope, are they indicating any application issues?

## Roles and Responsibilities

Successful CEM deployments typically comprise of multiple roles. These roles may change depending on the size of the company, corporate policies, organizational setup, resources available, number of applications, and number of environments to deploy CEM. (Some other roles such as data center manager, change management coordinator, application developers are not included below.) Note in some cases the roles do not exist but the responsibilities are still performed.

| Role | Responsibility |
| --- | --- |
| Project Sponsor | Coordinates getting project and financial approval. Participates in project planning. Serves as project champion. Serves as primary customer project issue point of resolution. |
| Project Manager | Manages project day to day activities. Provides status and budget updates. Manages scope, change control, and acceptance process. Manages project start and closeout processes. Develops and implements communication plan. Reviews and responds to Solution Architecture Specification. |
| Application Owner | Provides requirements and application knowledge during interviews. Provides input to CA Wily requirements gathering questionnaires. Participates in CEM application definition process. Validates CEM defects and reports. |
| Operations | Learns operational knowledge from CA Wily Technology staff. Performs CEM operational responsibility. Monitors CEM appliance. Serves as escalation point for application problems. Approves CEM appliances location in the data center. |
| Security | Configures HTTPS for CEM (get and convert keys). Reviews security requirements for CEM. Approves CEM Appliance deployment from a security perspective. |
| CEM Administrator | Coordinates pre-deployment steps until completion. Learns administration and operations knowledge from CA Wily Technology staff. Performs CEM administration and operation responsibilities. |
| Systems Administrator | Performs system administration tasks associated with CEM. (Such as appliance setup.) |
| Network Administrator | Provides network infrastructure configuration. Attends all meetings where network infrastructure is discussed. Answers all network infrastructure questions. |
| Database Administrator | Provides custom report requirements. Runs custom reports. Distribute custom reports to appropriate parties. |

# Section 2: Engagement Overview

## Project Phases and Tasks

The following are the major phases for most CEM engagements. The length and presence of these activities are dependent on the offering selected and the engagement requirements.

| Phase | Tasks |
| --- | --- |
| 1. Project Setup and Initiation | Gather initial customer requirements. |
| 2. Architecture & Design | Hold kick-off meetings. Further gather requirements. |
| 3. CEM Installation & Hardware Setup | Connect CEM to network. Verify traffic between Web server and TIM. |
| 4. CEM Configuration – Part 1 | Setup CEM administrator’s accounts. Configure HTTPS settings. Define domain and network settings. |
| 5. Business Process Definition | Define business transactions. Record transaction signatures. |
| 6. CEM Configuration – Part 2 | Configure user group information. Setup canned reports. Analyze defect data. |
| 7. Advanced Topics | Setup mail gateways. Setup evidence collection and event Management. |
| 8. Software Integration | Integrate CEM with ITIL software. Integrate CEM with Introscope. Integrate CEM with other software. |
| 9. Wrap-Up | Review project deliverables. |

## Phase 1: Project Setup and Initiation

### Tasks

- Complete Solution Overview and Order Form.

- Complete SAP NetWeaver Checklist (Quick Start).

- Conduct Pre-Installation Conference Call.

### Responsibilities

The following are the responsibilities and typical roles during this phase:

| Responsibility | Role(s) |
| --- | --- |
| Oversees the project is making appropriate progress. | Executive Champion (Project Sponsor), Project Manager |
| Communicate project overview to various groups. | Executive Champion (Project Sponsor) |
| Manages project day from day responsibilities. | Project Manager |
| Make sure that the tasks are completed according to schedule. | Project Manager |
| Make sure someone check the quality and accuracy of the data included in the forms | Project Manager |
| Make sure that all needed attendees can make the pre-installation conference call. | Project Manager |
| Identify the persons to be interviewed for application definition. | Application Owner |
| Complete CA/Wily Forms | Application Owner |
| Provide input to CA/Wily forms | Operations, Security, CEM Administrator, Network Administrator, Database Administrator |
| Attend conference call | Operations, Security, CEM Administrator, Network Administrator, Database Administrator |
| Make sure the data provided in the forms is meaningful and accurate. | CEM Administrator |

### Guidelines

- Build awareness about the CEM Project throughout the company. Set realistic expectations on what CEM can and cannot do.

- Take the time to completely and accurately capture the various CEM requirements.

- Quality and accuracy of information in CEM Forms are important.

- Identifying the right people to provide information for the forms in a timely fashion is crucial for project success.

## Phase 2: Architecture & Design

### Tasks

- Hold meeting with project sponsor.

- Conduct kick-off session

- Identify Target SAP work streams and landscapes (Quick Start offering)

- Review network infrastructure configuration

- Conducts interviews for selected business processes.

- Review user and user groups

- Determine reporting requirements

- Architect CEM Deployment

- Identify Education Requirements

- Review POC Migration

- Create Solution Architecture Specification (SAS)

- Review SAS with Client

### Responsibilities

These are the client responsibilities during this phase:

| Responsibility | Role(s) |
| --- | --- |
| Hold Meeting with CEM Staff | Executive Champion (Project Sponsor) |
| Review SAS with Wily staff. | Executive Champion (Project Sponsor) |
| Manages project day from day responsibilities. | Project Manager |
| Make sure that the tasks are completed according to schedule. | Project Manager |
| Schedule Application Definition interviews | Project Manager |
| Conduct Application Definition Questionnaire presentation | Project Manager |
| Conduct Application Definition Questionnaire interviews. | Application Owner |
| Ensure that user and reporting requirements captured. | Project Manager |
| Complete Enterprise Deployment Questionnaire | Application Owner, Security |
| Revise CEM Solution Overview and Order Form | Application Owner |
| Identify SAP workstreams and landscapes | Application Owner |
| Provide user and user groups | Application Owner |
| Complete customs report questionnaire/Provide Reporting Requirements | Application Owner, Operations, Database Administrator, Reports |
| Identify education requirements | Application Owner, Operations, CEM Administrator |
| Review SAS with Wily staff. | Application Owner, CEM Administrator, Project Manager, System Administrator |
| Provide users and user groups | Operations |
| Make sure that forms and requirements provided are accurate and meaningful | CEM Administrator |
| Provide network infrastructure configuration | Network Administrator |
| Attend all meetings where network infrastructure is discussed | Network Administrator |
| Answer all network infrastructure questions. | Network Administrator |

### Guidelines

- Quality and accuracy of information is important.

- Don’t forget to include education requirements.

## Phase 3: CEM Installation & Hardware Setup

### Tasks

- CEM Installation and Hardware Setup

- Establish communication between TIM and TESS.

- Verify communication between TIM and TESS

- Perform Test and Verification Activities

### Responsibilities

These are the client responsibilities during this phase:

| Responsibility | Role |
| --- | --- |
| Ensure that finance and people resources are available for CEM deployment. | Executive Champion (Project Sponsor) |
| Ensure CEM Appliance is setup. | Project Manager |
| Ensure license is purchased. | Project Manager |
| Communicate progress to Project Sponsor and Application Owners | Project Manager |
| Coordinate CEM setup | Application Owner |
| Assist in CEM appliance setup. | Operations |
| Coordinate CEM setup | Security, CEM Administrator, System Administrator |
| Establish communication between TIM and TESS | CEM Administrator, Network Administrator |
| Verify communication between TIM and TESS Perform Test and Verification Activities | CEM Administrator, Network Administrator |

### Guidelines

- Check CEM and networking guide.

- Make sure SPAN port or TAP is actually capturing all web traffic.

- Make sure that load balancer or proxies are identified.

## Phase 4: CEM Configuration – Part 1

### Tasks

- Setup Administrators and Operators

- Change CEM Account

- Define Domain and Network settings

- Configure HTTPS Setup for CEM

### Responsibilities

These are the client responsibilities during this phase:

| Responsibility | Role |
| --- | --- |
| Make sure resources and funding are available for CEM deployment | Executive Champion (Project Sponsor) |
| Ensure CEM appliance is configured. Communicate progress to application owners | Project Manager |
| Decide CEM Administrators and Operators. | Application Owner, Operations |
| Configure HTTPS for CEM (get and convert keys) | Security |
| Configure CEM Administrators and Operators. | CEM Administrator |
| Change CEM Account | CEM Administrator |
| Define Domain & Network settings | CEM Administrator |
| Configure HTTPS for CEM (get and convert keys) | Systems Administrator |
| Define Domain & Network settings | Network Administrator |

### Guidelines

- Get the web server/load balancer private keys converted to PEM format will speed up the implementation process.

## Phase 5: Business Process Definition

### Tasks

- Define Business Process

- Define Application

- Define Session ID

- Define Business Process

- Record Transaction Signatures

- Promote Transaction Signatures

- Define Business Transactions

- Define Business Transaction Components

- Enable Business Transaction Components

- Perform Verification Tests for all Business Transactions

### Responsibilities

These are the client responsibilities during this phase:

| Responsibility | Role |
| --- | --- |
| Oversees project progress. | Executive Champion (Project Sponsor) |
| Make sure resources and funding are available for CEM deployment | Executive Champion (Project Sponsor) |
| Ensures CEM Application definitions are configured accurately. | Executive Champion (Project Sponsor) |
| Ensures application definitions are cleanly and accurately defined. | Application Owner |
| Provide resources to aid the application definition process (what uniquely identifies a transaction) | Application Owner |
| Provide resources to assist in verification test. | Application Owner |
| Assist in resolving any CEM-related issues. | Operations, Security, System Administrator, Database Administrator |
| Configure and Verify CEM Transaction definitions | CEM Administrator |
| Assist in resolving any CEM-related network issues. (such as recording, TIM and TESS communications) | Network Administrator |

### Guidelines

- Make sure that transaction definitions do capture all steps and components.

- Avoid wildcards if needed.

- Knowing the flow of the application will make it easier to define the transaction in CEM.

## Phase 6: CEM Configuration – Part 2

### Tasks

- Setup User Group Definitions

- Validate User Group Definitions

- Review Transaction Data

- Examine Data and Modify Data for Defects

- Map Defect Settings to Business Requirements

- Canned Reports Setup

### Responsibilities

These are the client responsibilities during this phase:

| Responsibility | Role |
| --- | --- |
| Oversees project progress. | Executive Champion (Project Sponsor) |
| Make sure resources and funding are available for CEM deployment | Executive Champion (Project Sponsor) |
| Ensures user group definitions are completed and correct. | Project Manager |
| Ensures canned reports are setup according to requirements. | Project Manager |
| Reviews defects and change as needed. | Project Manager |
| Sets transaction and component specifications as needed. | Project Manager |
| Reviews validity of defects and specification settings. | Application Owner |
| Reviews validity of canned reports | Application Owner |
| Work to resolve incidents. Be notified if critical incidents occur. | Operations |
| Assist in resolving any CEM-related issues. (Such as recording TIM and TESS communications.) | Security, System Administrator, Network Administrator, Database Administrator |
| Checks TESS and TIM logs for errors. | CEM Administrator |
| Checks defects are not backing up. | CEM Administrator |
| Checks user groups/user definitions are correct and complete. | CEM Administrator |

### Guidelines

- In CEM 4.0 and higher, user groups can be created based on IP subnet, URL, query parameter, or HTTP parameter.

## Phase 7: Advanced Topics

### Tasks:

- Create Custom Reports

- Configure Mail Gateway for SMTP and SNMP

- User and User Group Management

- LDAP Integration

- Gather Evidence Collection

- Enable SNMP Integration

### Responsibilities

These are the client responsibilities during this phase:

| Responsibility | Role |
| --- | --- |
| Oversees project progress. | Executive Champion (Project Sponsor) |
| Make sure resources and funding are available for CEM deployment. | Executive Champion (Project Sponsor) |
| Ensures canned reports are complete and correct. | Project Manager |
| Ensures SMTP/SNMP messages are complete and correct. | Project Manager |
| Ensures evidence collection output are complete and correct. | Project Manager |
| Ensures user groups are complete and correct. | Project Manager |
| Reviews validity of canned reports. | Application Owner |
| Reviews validity of SMTP/SNMP messages. | Application Owner |
| Reviews evidence collection output. | Application Owner |
| Reviews validity of user groups. | Application Owner |
| Resolves any mail-related issues. | Operations |
| Resolves any LDAP issues. | Operations |
| Reviews evidence collection output. | Operations |
| Assist in resolving any CEM-related issues | Security, System Administrator, Network Administrator, Database Administrator |
| Checks canned reports are being created and distributed. | CEM Administrator |
| Check LDAP attributes added to CEM. | CEM Administrator |
| Check SMTP/SNMP messages are being sent. | CEM Administrator |
| Ensures the network monitoring systems successfully receives SNMP messages. | Network Administrator |
| Runs custom reports. | Database Administrator |

### Guidelines

- Complete the Custom Reports Questionnaire to gather the custom reports requirements.

## Phase 8: Software Integration

### Tasks

- Integrate CEM  with SiteMinder

- Integrate CEM with Introscope

- Integrate CEM with Service Desk

- Incident Management Software Integration

- Service Level Management Software Integration

- Configuration Management Software Integration

- System Integration

### Responsibilities

These are the client responsibilities during this phase:

| Responsibility | Role |
| --- | --- |
| Oversees project progress. | Executive Champion (Project Sponsor) |
| Make sure resources and funding are available for CEM deployment. | Executive Champion (Project Sponsor) |
| Seamlessly integrate all products with CEM. | Project Manager, Application Owner |
| Integrate with seamlessly with SiteMinder, Introscope, and Service Desk, Incident Management, Service Level Management, and Configuration Management. | Operations, Security, CEM Administrator, Systems Administrator, Network Administrator, Database Administrator |

### Guidelines

- Make sure that Introscope version is  7.1p8 or higher.

## Phase 9: Wrap-Up

### Tasks

- Business Process Rollout Review

- Finalize Deliverables

- Conduct Rollout Review Session

### Responsibilities

These are the client responsibilities during this phase:

| Responsibility | Role |
| --- | --- |
| Communicate project completion. Plan future phases. | Executive Champion (Project Sponsor) |
| Ensure that CEM documentation and knowledge transfer takes place. Ensure that the correct people attend the wrap-up and knowledge transfer meetings. | Project Manager |
| Participate in the wrap-up and knowledge transfer meetings. | Application Owner, Operations, Security, CEM Administrator, System Administrator, Network Administrator, Database Administrator |
| Ensure that have all skills to perform CEM Administrator Responsibilities | CEM Administrator |

### Guidelines

- CEM Administrators should read the administrative responsibilities that are documented in the CEM Administrators Guide.